Planning Logic

Team ID: SWTID-2026-1051

Agile Planning Terms

• A Sprint is a fixed period or duration in which a team works to complete a set of tasks.

• An Epic is a large requirement that is broken down into smaller stories that can be completed over multiple sprints.

• A Story is a small task and is part of an Epic.

• A Story Point represents the relative effort required to complete a story.

Story Point Scale

• Very Easy task: 1 story point(s)

• Normal task: 2 story point(s)

• Moderate task: 3 story point(s)

• Difficult task: 5 story point(s)

Sprint 1

• Incident Configuration (Epic 1)

• High Impact UI Policy (USN-1) — 3

• Urgency UI Policy Action (USN-2) — 2

• Incident Automation (USN-3) — 3

• Incident Validation (USN-4) — 3

• Total Story Points in Sprint 1 = 3 + 2 + 3 + 3 = 11

Sprint 2

• Reverse Behaviour (Epic 2)

• Reverse UI Policy condition (USN-5) — 3

• List Protection (USN-6) — 3

• Testing & Evidence (USN-7) — 3

• Testing Documentation (USN-8) — 3

• Total Story Points in Sprint 2 = 3 + 3 + 3 + 3 = 12

Velocity Calculation

Total Story Points = 11 + 12 = 23

Number of Sprints = 2

Velocity = 23 / 2 = 11.5 Story Points per Sprint

The planned team velocity is 11.5 Story Points per Sprint.